**CS 346: Meeting MinutesLine Line**

Date: \_\_\_Oct. 25, 2023\_\_\_\_\_\_ Team: \_\_202\_\_\_

Present:

Rohit

Sophie

Dereck

Matthew

Absent:

Line Line

# Agenda

* Assign backlog tickets
* Talk about sprint retrospective

# Notes

* We decided that the previous sprint was too intensive, and that we should cut back progress to adequately time our progress for this sprint
  + Also to accommodate for reduced availability due to midterms

# Decisions

* Decided to pair program outside of school (not meeting in class during free demo sessions) again
  + Pair program partners swapped into front-end and back-end team
* Decided to focus on UI enhancements and database functionality (API integration is a nice-to-have)

# Actions

* Two people will start working on backend database setup and other two will work on UI enhancements